MINUTES OF AGILE PROJECT

19 OCT (MONDAY) AT 10:00 AM VIA TEAMS

Reference Document:

| Meeting’s Transcript | Meeting Transcript - 23 Oct 2026.docx |
| --- | --- |

Agenda

| S/N | Agenda | Action By |
| --- | --- | --- |
| 1 | School and School User Setup (Master Data) |  |
|  | The team demonstrated school, school user and class setup in the Admin Portal. Notes: - Client feedback: focus the demo on FAS rather than class and student management; school users should sign in through their AAD accounts (agreed). | For Info |
| 2 | FAS Scheme Creation – SBFAS (Admin Portal) |  |
|  | Demo of the 4-phase scheme creation: timelines, eligibility (nationality, GHI or PCI), subsidy per fee component, review and publish. Notes: - Scheme list UI is confusing (team acknowledged). - Budget field is a placeholder until Function 6 (budget) is clarified. [Action Item] - Clarify Function 6 and refine the scheme budget field by next week. - Fix the scheme list UI. | Speaker 1 |
| 3 | SBFAS Parent Application (e-Service Portal) |  |
|  | Demo of the parent application form; data is typed in manually for now. Notes: - Client feedback: retrieving data from MyInfo is not an AI feature. - Client feedback: gender, race and phone number are not needed; only the NRIC should be entered and the rest retrieved from the government database (student details too). - Client feedback: parents need a place to declare additional income not reported to the government, with a supporting document (based on their declaration). [Action Item] - Retrieve parent and student data from MyInfo (target: next week) and keep only the NRIC as input. - Add additional income declaration (amount) with supporting document upload. | For Info |
| 4 | Submitted Application and MOE FAS Status |  |
|  | Submitted application shown in the list; the details view is not finished and has UI problems. Notes: - MOE FAS has issues and was not demonstrated; the team estimates it is about 80% done. [Action Item] - Finish the application details view and fix the UI problems. - Resolve MOE FAS issues and present it at the next demo. | For Info |
| 5 | Sprint 3 Readiness and Scope Risk |  |
|  | Client asked whether everything can be finished in the last sprint. Notes: - Client feedback: FAS application flow is only half done, more AI features, the simulation function and minor features are still outstanding, and only one sprint is left. - Team: will refine existing work; the simulation and minor features are unlikely to be fully done but will be attempted. The customer has not yet been properly informed. [Action Item] - Inform the customer about the scope and schedule risk for the last sprint. - Prioritise remaining work (refine built features, FAS application flow, AI features, simulation, minor features). | For Info |
| 6 | Top-Up Management – Bulk Top-Up |  |
|  | Demo of a bulk top-up: criteria (age, balance range), preview of eligible accounts and total, confirm and run, history. Notes: - Client feedback: use the term "top-up", not "campaign". - Client feedback: re-running a top-up with one button is risky. Team said a confirmation button will show up. - Client feedback: they want to schedule a top-up for a future date and time, since budgets are set yearly and top-ups run at a planned time, not ad hoc. [Action Item] - Rename "campaign" to "top-up". - Assess scheduled top-up and give feedback in the MoM | For Info |
| 7 | Top-Up Management – Individual Top-Up and Failed Records |  |
|  | Demo of individual top-up (active accounts only) and how failed records are handled. Notes: - Client feedback: fixing a failed bulk top-up through many individual top-ups is not workable. - Client feedback: failures will happen in production (possibly over half the records); creating another rule does not work because the system cannot tell which accounts failed. - Team: failures come with a reason and a retry function for failed accounts will be considered. [Action Item] Propose a solution for failed top-up records (e.g. retry for failed accounts only) and update the client at the next meeting. |  |

(The meeting ended at 10:32 PM)